PLAN - Project Task Distribution: Human Resources Management System (HRM)

Lab ↔ Week & Responsibility Mapping Table

| Week | Lab | Lab Name (per syllabus) | Executor (Code/Design) | Reporter |
| --- | --- | --- | --- | --- |
| W1 | Lab 1 | Requirements Elicitation & Modeling | Hòa & Đình Đạt | Hòa |
| W2 | Lab 2 | Layered Architecture Design (View Logic) | Đình Đạt | Hòa |
| W3 | Lab 3 | Layered Architecture Implementation (CRUD) | Hanh & Đình Đạt | Hòa |
| W4 | Lab 4 | Microservices & Communication | Đình Đạt | Hòa |
| W5 | Lab 5 | Microservice Implementation (Salary) | Quang Đạt | Hòa |
| W6 | Lab 6 | API Gateway Pattern | Hòa | Hòa |
| W7 | Lab 7 | Event-Driven Architecture (EDA) | Hanh | Hòa |
| W8 | Lab 8 | Deployment View & ATAM | Hòa | Hòa |
| W9 | — | React.js UI Implementation | Entire Group | Hòa |
| W10 | — | Final Integration & Testing | Quang Đạt & Entire Group | Hòa |

Lab 1: Requirements Elicitation & Modeling

Objective: Identify and document ASRs, FRs, NFRs; model the scope and external behavior of the system.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 1.1 | Identify Actors & Use Cases | Actors: Superadmin, Manager, Staff. Use Case: Auth (Hòa), Attendance (Đình Đạt), Leave (Hanh), Salary (Quang Đạt). | List of Actors + Use Cases. |
| 1.2 | UML Use Case Diagram | Draw Use Case diagram categorized by functional groups. | PlantUML file or Use Case image. |
| 1.3 | ASR Cards | Create 3-5 ASR cards based on system requirements. | ASR Cards Document. |
| 1.4 | Synthesize FRs & NFRs | List FRs and NFRs (Security, Rate limiting, HA). | FR/NFR Table. |
| 1.5 | Write Lab 1 Report | Describe the elicitation process, diagrams, ASRs, FRs/NFRs. | Lab 1 Report (Hòa). |

Lab 2: Layered Architecture Design – View Logic

Objective: Define the layers within a specific Node.js service and map structural designs.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 2.1 | Define Layers | Presentation, Business Logic, Persistence, Data layers. | Brief description of each layer. |
| 2.2 | Identify Specific Components | Map components for core services. | Table of components + interfaces. |
| 2.3 | Component & Sequence Diagrams | Draw Sequence Diagrams to describe system workflows (Đình Đạt). | Diagram files. |
| 2.4 | Write Lab 2 Report | Explain the choice of layers, responsibilities of each layer. | Lab 2 Report (Hòa). |

Lab 3: Layered Architecture Implementation (CRUD)

Objective: Actually code the features based on the Lab 2 design (Node.js/Express) and DB setup.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 3.1 | Database Schema Design | Design schema and write init.sql for PostgreSQL (Đình Đạt). | init.sql file. |
| 3.2 | Implement Persistence & Logic | Build Leave request & approval flow (Hanh); Build Attendance tracking logic (Đình Đạt). | Database queries & Logic code. |
| 3.3 | Implement Auth Service | Build registration, login, and authorization logic (Hòa). | Controller/Route code. |
| 3.4 | Write Lab 3 Report | Describe structure, code, proofs/demonstrations. | Lab 3 Report (Hòa). |

Lab 4: Microservices Decomposition & Communication

Objective: Transition from Monolith to Microservices, establish the C4 Model.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 4.1 | Identify Microservices | Auth (Hòa), Attendance (Đình Đạt), Leave (Hanh), Salary (Quang Đạt). | List of services table. |
| 4.2 | Service Contracts | Define API Endpoints across all microservices. | API Endpoints Document. |
| 4.3 | C4 Modeling | Draw important architectural diagrams like the C4 Model (Đình Đạt). | C4 Model Diagrams. |
| 4.4 | Write Lab 4 Report | Describe decomposition, system map, Service Contracts. | Lab 4 Report (Hòa). |

Lab 5: Microservice Implementation (Salary Service)

Objective: Implement a complex core service that operates independently.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 5.1 | Salary Service Logic | Build automatic salary calculation logic, handle bonuses/penalties (Quang Đạt). | salary_service code. |
| 5.2 | Cross-Service Data Aggregation | Pull data from Attendance and Leave services for accurate payroll. | API integration code. |
| 5.3 | Write Lab 5 Report | Describe automated payroll logic, APIs, and test results. | Lab 5 Report (Hòa). |

Lab 6: API Gateway Pattern

Objective: Setup Kong as the routing API Gateway and manage containers.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 6.1 | Containerization | Package applications into Docker containers (Hòa). | docker-compose.yml code. |
| 6.2 | Configure Kong Gateway | Setup routing and API Gateway configurations (Hòa). | Kong configuration files. |
| 6.3 | Write Lab 6 Report | Role of Kong, routing proofs, containerization process. | Lab 6 Report (Hòa). |

Lab 7: Event-Driven Architecture (EDA)

Objective: Use Socket.io/Redis to push Real-time notifications.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 7.1 | Notification Logic | Build internal announcement broadcast logic (Hanh). | noti_service code. |
| 7.2 | Real-time Communication | Implement sending/receiving real-time notifications via WebSockets (Hanh). | Socket.io server/client code. |
| 7.3 | Write Lab 7 Report | Describe Socket.io mechanism, real-time proof. | Lab 7 Report (Hòa). |

Lab 8: Deployment View & ATAM

Objective: Document Docker infrastructure, configure monitoring.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 8.1 | Setup Monitoring System | Configure health monitoring for the system (e.g., Prometheus/Grafana) (Hòa). | Monitoring configuration. |
| 8.2 | ATAM Analysis & Trade-offs | Evaluate system Availability and Scalability using Microservices. | ATAM Analysis Table. |
| 8.3 | Write Lab 8 Report | Deployment diagram, monitoring setup, ATAM. | Lab 8 Report (Hòa). |

W9: UI Implementation (React.js Client)

Objective: Build a React Frontend application integrated with all backend services.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 9.1 | Salary & Payroll UI | Build UI for salary management and payroll view (Quang Đạt). | React Components. |
| 9.2 | Attendance UI | Build UI for the Attendance page (Đình Đạt). | Attendance.jsx. |
| 9.3 | Leave & Announcements UI | Build UI for Leave Management and Announcements (Hanh). | AnnouncementPage.jsx. |
| 9.4 | Core System UI | Build Login, Dashboard, Settings, Sidebar, User Management (Hòa). | Layout & Core Pages. |
| 9.5 | Write W9 Report | Describe React architecture and screen captures. | W9 Report (Hòa). |

W10: Final Integration & Testing

Objective: End-to-End system testing, documentation, and final delivery.

| # | Activity | Specific HRM Content | Deliverable |
| --- | --- | --- | --- |
| 10.1 | E2E System Testing | Responsible for all testing activities (Test Plan, execute Test Cases) (Quang Đạt). | E2E Checklist & Logs. |
| 10.2 | Test Results Summary | Summarize the results report (Quang Đạt). | TEST_SUMMARY.md. |
| 10.3 | Final Report & Documentation | Write the final project report and complete the README.md documentation (Hòa). | Final Report, README.md. |

General Task Assignment (HRM System Project)

| No. | Member | Assigned Tasks | Contribution Rate |
| --- | --- | --- | --- |
| 1 | Quang Đạt | Develop Salary Service: Build automatic salary calculation logic, handle bonuses/penalties. Project Testing: Responsible for all testing activities, including writing the Test Plan, executing Test Cases, and summarizing the results report (TEST_SUMMARY.md). Frontend: Build the UI for the salary management and payroll view pages. | 25% |
| 2 | Đình Đạt | Develop Attendance Service: Build attendance tracking logic, calculate late arrivals/early departures. Architectural Design: Draw important architectural diagrams such as the C4 Model and Sequence Diagrams to describe the system's workflow. Database: Design the schema and write the initialization script for the PostgreSQL database (init.sql). Frontend: Build the UI for the Attendance page (Attendance.jsx). | 25% |
| 3 | Hanh | Develop Leave Service: Build the leave request process, approval flow, and data aggregation logic for the work schedule grid. Develop Notification Service: Build the internal announcement broadcast and the logic for sending/receiving real-time notifications. Frontend: Build the UI for the Leave Management and Announcement features (AnnouncementPage.jsx). | 25% |
| 4 | Hòa | Develop Auth Service: Build registration, login, authorization, and user/department management functionalities. Write Report: Responsible for writing the final project report and completing the README.md documentation. Infrastructure & DevOps: In charge of application containerization (Docker), configuring Kong API Gateway, and the monitoring system. Frontend: Build the remaining UI components (Login, Dashboard, Settings, Sidebar, User Management...). | 25% |